DETAILED MEETING SUMMARY

# DB Consolidation - Infrastructure Coordination

Bradesco Miami SQL Server Assessment

Meeting date: July 24, 2026

Duration: 18 minutes 6 seconds

Prepared from the meeting transcript

| Meeting purpose | Coordinate Infrastructure support for SQL Server inventory, read-only access, and database ownership discovery. |
| --- | --- |
| Primary participants | NTT Assessment Team; Rodney Laurent (Infrastructure); Enrique Escobar. |
| Assessment scope | SQL Server databases and their technical, functional, integration, reporting, and migration dependencies. |
| Main deliverable discussed | Server and database inventory workbook, including ownership and scope classification. |
| Follow-up target | Initial Infrastructure update by Monday at 12:00 PM, followed by a review meeting at 2:00 PM; timezone was not stated. |

Classification note: This document summarizes the current-state assessment discussion. It does not authorize any production change, shutdown, or decommissioning action.

# 1. Executive Summary

Key outcome Infrastructure support was aligned around two immediate needs: (1) obtaining read-only access, or an equivalent database list, for the remaining in-scope SQL Server hosts; and (2) identifying the technical or functional contacts who can explain how each database is actually used. Rodney Laurent agreed to review the inventory, identify known owners and team leads, initiate an access change request, and provide a first update before the scheduled Monday review.

The meeting confirmed that the current blocker is not merely technical connectivity. Read-only access can reveal database names and technical metadata, but it cannot explain business purpose, ETL dependencies, reporting usage, operational criticality, or cloud migration suitability.

The assessment workbook contains two core views: a server inventory and a database-level discovery sheet.

The server inventory originated from Fabiano and includes server identifiers, IP information, installed database technologies, and an in-scope flag.

The assessment is limited to SQL Server; servers identified as MySQL or another non-SQL Server technology can be classified outside the current scope once validated.

Detailed discovery is already underway for one accessible server, but the same process cannot yet be repeated across the remaining servers because access and owner information are incomplete.

Infrastructure will help identify both internal team leads and vendor-managed systems, allowing the assessment team to route interviews to the right stakeholders.

## 1.1 Decisions and commitments at a glance

| Area | Agreement | Expected result |
| --- | --- | --- |
| Access | Rodney will initiate a change request for read-only SQL access for the assessment participants. | The team can enumerate databases and collect technical metadata on in-scope hosts. |
| Ownership | Rodney will review the workbook and add known team leads, owners, or vendor contacts. | The team can schedule targeted discovery sessions instead of interviewing broad groups. |
| Scope validation | Known non-SQL Server or irrelevant hosts may be flagged out of scope after confirmation. | The assessment backlog becomes smaller and more accurate. |
| Timing | An initial update is due Monday by 12:00 PM, with a review at 2:00 PM. | The next working session can confirm access, ownership, and the next wave of interviews. |

# 2. Meeting Objective and Assessment Context

The NTT Assessment Team explained that the initiative is focused on building a reliable current-state view of Bradesco Miami SQL Server databases. The goal is not simply to count databases, but to determine the role that each database plays in the broader application and data landscape.

## 2.1 Information required for each database

Actual functional or business purpose.

Technical use and the applications or processes that depend on it.

Inbound and outbound integrations, including ETL processes and file-based exchanges.

Reports, operational workflows, or downstream consumers that rely on the database.

Execution frequency or operational schedule, where applicable.

Technical owner, functional owner, application owner, or responsible vendor.

Current operational status, including active, legacy, inactive, closed, or unknown.

Potential suitability for future cloud migration, consolidation, redesign, or retirement, subject to later analysis.

## 2.2 Why ownership discovery is essential

Infrastructure-level ownership alone is not sufficient for this assessment. A server administrator may be able to grant access or confirm that SQL Server is installed, but application developers, business representatives, or vendors are usually required to explain why a database exists, which workflows consume it, and what would break if it were changed.

Assessment principle Technical metadata answers “what exists.” Stakeholder interviews answer “why it exists, who uses it, how critical it is, and what migration path is appropriate.” Both are required before producing a defensible consolidation or cloud migration recommendation.

# 3. Current Assessment Status

## 3.1 Inventory workbook

The team presented version 4 of the assessment spreadsheet. Rodney had previously received version 3, and the current version was also available to him by email. The workbook includes at least the following two principal sheets:

Servers: server identifier, host/server name, IP information, installed database technology or SQL Server version, and an in-scope indicator.

Databases: database records associated with a server ID, together with discovery fields for purpose, ownership, integrations, ETL, reporting, and other assessment attributes.

## 3.2 Current discovery example

The team used server ID SRV-026 as the working example (server BFBNAPDB).  Multiple databases have already been identified on this server, and discovery meetings are being conducted with technical contacts.

Stakeholders referenced for the ongoing discovery included Eric Luis, Yanniel, Andrés Paulino, and Iván Sánchez.

## 3.3 Main blocker

| Current limitation | Assessment impact | Required resolution |
| --- | --- | --- |
| Access exists for only a limited portion of the SQL Server estate. | The team cannot independently enumerate all databases or collect comparable metadata. | Provide read-only access or an authoritative exported database list for each in-scope host. |
| Database-level owners are unknown for many servers. | The team cannot schedule focused discovery meetings or validate functional dependencies. | Map each server/database to internal team leads, developers, business contacts, or vendors. |
| Some records may be legacy, closed, or no longer running. | The inventory may overstate active scope and create unnecessary interviews. | Validate current operational status and last-known usage before classifying items. |
| Different servers may contain very different numbers of databases. | The effort required for interviews and analysis cannot be estimated uniformly. | Prioritize by database count, criticality, and owner availability. |

# 4. Infrastructure Input and Proposed Support Model

## 4.1 Read-only access

Rodney confirmed that SQL reader access may be possible and indicated that a formal change request would be required. The assessment team explained that read-only access would allow it to enumerate databases and collect technical details, while remaining non-invasive and aligned with the assessment purpose.

The assessment team must provide the names of the individuals who require access.

Rodney will include the applicable server list in the change request.

The access request is intended for read-only assessment activities; no write, configuration, or production change permissions were requested.

## 4.2 Owner and team-lead mapping

Rodney noted that he recognizes several day-to-day systems but is not familiar with every server or database in the inventory. He proposed using departmental and DevOps team leads to route the unknown items to the appropriate developers or subject-matter experts.

| Contact or group referenced | Potential contribution | Validation needed |
| --- | --- | --- |
| Rafael, Igor, Renan, and Gregory | Possible DevOps or departmental team leads who can identify developers and database owners. | Confirm roles, areas of responsibility, and which inventory records each person can validate. |
| Application developers | Explain actual database use, integrations, and application dependencies. | Assign developers only after the relevant server/database is identified. |
| External vendors | Provide ownership and change-management context for vendor-managed databases. | Confirm the contractual and operational contact for each vendor-managed system. |
| Infrastructure team | Support server identification, connectivity, access provisioning, and technical status checks. | Infrastructure ownership should not be treated as a substitute for application or functional ownership. |

## 4.3 Systems and ownership examples mentioned

During the screen review, Rodney recognized several systems or server/database labels, including references to Synergy, NAP, OFAC, JX Server, Assist/Assist UAT, FedLink, and a web development server.

Vendor-managed database example Rodney indicated that at least one database is maintained by an external vendor identified as Ocean System. In that case, changes are normally performed by the vendor rather than an in-house developer. This distinction is important because ownership, access, discovery interviews, and future migration planning may require a separate vendor engagement path.

# 5. Agreed Operating Model for the Next Assessment Wave

| Step | Activity | Assessment output |
| --- | --- | --- |
| 1 | Validate scope | Confirm which servers actually host SQL Server and retain only relevant hosts in the active assessment backlog. |
| 2 | Obtain visibility | Provide read-only access or authoritative database listings for each remaining in-scope server. |
| 3 | Map ownership | Associate each server and database with internal technical contacts, functional contacts, or external vendors. |
| 4 | Prioritize discovery | Group databases by server, owner, application, and expected complexity to minimize the number of meetings. |
| 5 | Conduct interviews | Review purpose, source systems, ETL, reports, frequency, consumers, dependencies, and operational status. |
| 6 | Assess future disposition | Use the collected evidence to support later recommendations for migration, redesign, consolidation, retention, or retirement. |

## 5.1 Interview-effort considerations

The number and duration of discovery meetings will depend on the density and complexity of each server. A server with only a few clearly owned databases may require one short interview. A server with many databases, mixed ownership, legacy components, or vendor dependencies may require several meetings and additional evidence collection.

# 6. Action Items and Owners

| # | Action | Owner | Target | Status / Notes |
| --- | --- | --- | --- | --- |
| 1 | Review the current inventory workbook and identify known server/database owners, team leads, or vendors. | Rodney Laurent | Monday, July 27, 2026, by 12:00 PM | First-pass mapping; exact timezone not stated. |
| 2 | Submit a change request for read-only SQL access for the assessment participants and include the applicable server list. | Rodney Laurent | Initiate before the Monday review | Requires the final names of users who need access. |
| 3 | Provide the complete names of the assessment users to be included in the access request. | NTT Assessment Team | As soon as possible | Participants discussed included the NTT team members on the call; names must be confirmed. |
| 4 | Update or annotate the workbook with known out-of-scope, non-SQL Server, inactive, or vendor-managed systems. | Rodney Laurent / Infrastructure | Initial version by Monday noon | Classification should be evidence-based and reviewed with the assessment team. |
| 5 | Schedule the follow-up review meeting for Monday at 2:00 PM. | NTT Assessment Team | After the meeting | Enrique Escobar may be included as optional. |
| 6 | Review Rodney’s mapping and agree on the next set of owner interviews and access priorities. | NTT Assessment Team + Infrastructure | Monday review meeting | Use database count and business relevance to prioritize. |

# 7. Risks, Dependencies, and Controls

| Risk / dependency | Potential impact | Recommended control | Priority |
| --- | --- | --- | --- |
| Access provisioning is delayed or limited to only some servers. | Database enumeration and technical profiling remain incomplete. | Track the change request, confirm coverage by server, and use exported inventories as an interim alternative. | High |
| Owner information is incomplete or outdated. | Discovery sessions may be scheduled with the wrong people or produce partial answers. | Use multiple routing sources: Infrastructure, DevOps leads, developers, business contacts, and vendors. | High |
| Legacy or inactive databases remain mixed with active workloads. | Assessment effort may be spent on obsolete components, while active dependencies remain unclear. | Validate operational state through usage evidence, owner confirmation, and recent activity where available. | High |
| Vendor-managed databases require external coordination. | Access, documentation, and migration decisions may be delayed by contractual or support boundaries. | Identify the vendor early and establish a separate engagement and approval path. | Medium |
| Database volume varies significantly by server. | The planned number of interviews may be underestimated. | Estimate effort per server after enumeration and group related databases into consolidated sessions. | Medium |

# 8. Conclusion

The meeting successfully converted a broad assessment blocker into a concrete Infrastructure work plan. The immediate priority is to establish technical visibility across the SQL Server estate and create an ownership map that enables focused discovery sessions. The agreement to combine read-only access, workbook review, team-lead routing, and vendor identification provides a practical path to scale the assessment beyond the single server currently under detailed review.

The quality of the final consolidation and cloud migration recommendations will depend on completing both dimensions of the work: an accurate technical inventory and validated functional context from the people who operate or consume each database.