PRIORITIZED REMEDIATION ROADMAP

30/60/90-Day Action Plan with 2-year Roadmap Guide

Prepared for: [Client Name]

Prepared by: [RSM US LLP]

Date: [Date]

Version: Draft v0.1

Classification: Confidential

# 1. Executive Summary

[Summarize the roadmap approach, total number of remediation initiatives, phasing strategy, and the expected outcomes upon completion. Reference key findings from the Maturity Assessment.]

# 2. Prioritization Methodology

## 2.1 Prioritization Criteria

Initiatives are prioritized using a risk-based framework that balances business impact against implementation effort:

| Criterion | Weight | Description |
| --- | --- | --- |
| Business Risk Reduction | 30% | Degree to which the initiative mitigates regulatory, financial, or operational risk |
| Strategic Value | 25% | Alignment with business strategy and enablement of strategic data initiatives |
| Implementation Effort | 20% | Level of effort in terms of time, cost, and resource requirements (inverse scoring) |
| Dependency Impact | 15% | Number of downstream initiatives that depend on this initiative's completion |
| Quick Win Potential | 10% | Ability to demonstrate value within the first 30-60 days |

## 2.2 Effort Sizing & Investment Ranges

| Effort Level | Duration | Team Size | Estimated Investment | Description |
| --- | --- | --- | --- | --- |
| XS | 1-2 weeks | 1-2 people | L | Configuration change, policy update, or process documentation |
| S | 2-4 weeks | 2-3 people | L | Tool setup, standard creation, or training development |
| M | 1-3 months | 3-5 people | M | Platform feature implementation, process redesign, or cross-team coordination |
| L | 3-6 months | 5-8 people | M | Platform buildout, organizational change, or multi-domain rollout |
| XL | 6-12 months | 8+ people | H | Enterprise-wide transformation, platform migration, or culture change program |

Estimated Investment Ranges:

Low (L): Less than USD 100K

Medium (M): USD 100K – 500K

High (H): Greater than USD 500K

# 3. Remediation Initiatives (Going up to 2 years)

Instructions: Populate each initiative from the Maturity Assessment observations. Link each initiative to one or more observations and governance dimensions.

## 3.1 Initiative Register

| ID | Initiative | Dimension | Effort | Priority Score | Phase | Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| REM-001 | [Initiative name] | [Dimension] | [XS-XL] | [Score] | 30 day | [IDs] |
| REM-002 | [Initiative name] | [Dimension] | [XS-XL] | [Score] | 30 day | [IDs] |
| REM-003 | [Initiative name] | [Dimension] | [XS-XL] | [Score] | 60 day | [IDs] |
| REM-004 | [Initiative name] | [Dimension] | [XS-XL] | [Score] | 60 day | [IDs] |
| REM-005 | [Initiative name] | [Dimension] | [XS-XL] | [Score] | 90 day | [IDs] |
| REM-006 | [Initiative name] | [Dimension] | [XS-XL] | [Score] | 90+ day (Up to 2 years) | [IDs] |

# 4. 30/60/90-Day Action Plan

## 4.1 Days 1–30: Foundation & Quick Wins

Focus: Establish governance foundations, secure executive alignment, and deliver visible quick wins to build momentum.

| Week | Initiative ID | Action | Owner | Deliverable | Status |
| --- | --- | --- | --- | --- | --- |
| 1-2 | [ID] | [Specific action] | [Role] | [Tangible output] | [Not Started] |
| 1-2 | [ID] | [Specific action] | [Role] | [Tangible output] | [Not Started] |
| 3-4 | [ID] | [Specific action] | [Role] | [Tangible output] | [Not Started] |
| 3-4 | [ID] | [Specific action] | [Role] | [Tangible output] | [Not Started] |

### 30-Day Milestone Checkpoint

[Define the success criteria for the 30-day review. What must be true for the program to be considered on track?]

## 4.2 Days 31–60: Build & Operationalize

Focus: Stand up core governance processes, deploy initial platform capabilities, and begin domain-specific rollouts.

| Week | Initiative ID | Action | Owner | Deliverable | Status |
| --- | --- | --- | --- | --- | --- |
| 5-6 | [ID] | [Specific action] | [Role] | [Tangible output] | [Not Started] |
| 5-6 | [ID] | [Specific action] | [Role] | [Tangible output] | [Not Started] |
| 7-8 | [ID] | [Specific action] | [Role] | [Tangible output] | [Not Started] |
| 7-8 | [ID] | [Specific action] | [Role] | [Tangible output] | [Not Started] |

### 60-Day Milestone Checkpoint

[Define the success criteria for the 60-day review.]

## 4.3 Days 61–90: Scale & Measure

Focus: Expand governance to additional domains, establish measurement baselines, and transition to steady-state operations.

| Week | Initiative ID | Action | Owner | Deliverable | Status |
| --- | --- | --- | --- | --- | --- |
| 9-10 | [ID] | [Specific action] | [Role] | [Tangible output] | [Not Started] |
| 9-10 | [ID] | [Specific action] | [Role] | [Tangible output] | [Not Started] |
| 11-12 | [ID] | [Specific action] | [Role] | [Tangible output] | [Not Started] |
| 11-12 | [ID] | [Specific action] | [Role] | [Tangible output] | [Not Started] |

### 90-Day Milestone Checkpoint

[Define the success criteria for the 90-day review and the handoff criteria for transitioning to steady-state.]

# 5. 2-year Roadmap Plan

[Develop a visual roadmap plan based on initiative prioritization in Section 3]

# 6. Risk & Mitigation

[Highlight key risks which need to be addressed to ensure success of the 30/60/90-day action plan and the roadmap]

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Insufficient executive sponsorship | [H/M/L] | [H/M/L] | [Mitigation strategy] |
| Resource constraints / competing priorities | [H/M/L] | [H/M/L] | [Mitigation strategy] |
| Change resistance from business teams | [H/M/L] | [H/M/L] | [Mitigation strategy] |
| Technical platform delays | [H/M/L] | [H/M/L] | [Mitigation strategy] |

# 7. Appendix

## A. Detailed Initiative Profiles

[For each initiative, provide a one-page profile with: description, business case, scope, deliverables, resource requirements, dependencies, risks, and success criteria.]

## B. Resource Plan

[Outline the staffing and resource requirements across the 90-day plan and beyond.]